SOLUTION PROPOSAL

Dynamic Organogram Management Web Application

Prepared for: Human Resources Department

Prepared by: Hareem Rehan

Meeting: Initial Discovery and Solution Proposal

Date: 30 August 2026

Status: For discussion and requirements confirmation

Recommendation: Develop a position-based, in-house web application that enables HR to independently maintain departments, positions, employees, vacancies and reporting relationships, while automatically generating an expandable company organogram.

# 1. Executive Summary

The company currently maintains its organizational structure through visual design or paid charting tools. While these tools can display the hierarchy, routine updates may require manual redesign, external subscriptions or technical assistance. This creates additional effort whenever an employee joins, leaves, changes position, or when a new role or reporting line is introduced.

The proposed solution is an internal Dynamic Organogram Management Web Application. HR will maintain structured organizational data through simple forms or bulk upload. The application will then automatically generate the complete organogram, including horizontal department groupings, vertical reporting levels, vacancies, employee assignments and expandable branches.

The first meeting is intended to validate the business rules, confirm the minimum viable product (MVP) scope and identify the source data required before development begins.

# 2. Current Business Need

The current organogram is difficult to maintain as the organization grows or changes.

HR should not require developer or designer support for routine organizational updates.

New positions, vacant roles, employee assignments and reporting changes must be reflected quickly.

A large structure must remain readable through branch-level expand, collapse, zoom and search controls.

The company requires ownership of the solution and organizational data rather than continued reliance on a paid third-party charting tool.

# 3. Proposed Solution

A secure internal web application will allow authorized HR users to manage the organization as structured records. The chart will not be manually drawn. It will be generated from each position's department and primary reporting relationship.

Core principle: The organogram should be position-based, not employee-based. A position remains part of the approved structure even when the assigned employee leaves; the system simply shows that position as vacant.

## 3.1 Primary Management Areas

| Area | What HR will manage | Expected result |
| --- | --- | --- |
| Departments | Department name, code, color, parent division and head | Consistent horizontal grouping |
| Positions | Title, code, reports-to position, level, grade, status and location | Reliable reporting hierarchy |
| Employees | Employee ID, name, email, assigned position and employment status | Current people view |
| Vacancies | Planned or approved positions without an active employee | Vacant roles remain visible |
| Users | HR administrators and read-only viewers | Controlled access |

## 3.2 Recommended HR Workflow

HR creates or selects the relevant department.

HR creates a position and selects its primary 'Reports To' position.

The system validates the relationship and automatically calculates the organizational level.

HR assigns an employee to the position or marks it as Vacant/Planned.

The interactive organogram updates automatically without manual node placement.

# 4. Proposed Organogram Experience

The final view should support a large company structure similar to the current reference organogram, but with live, maintainable data and user interaction.

## 4.1 Viewing Capabilities

CEO/root position displayed at the top.

Departments arranged horizontally, with reporting relationships expanding vertically.

Expand or collapse an individual position, department branch or the complete structure.

Zoom, pan, fit-to-screen, full-screen view and minimap for navigation.

Search by employee name, position title, employee code or position code.

Filter by department, organizational level, location, job grade and vacancy status.

Open a position detail panel by selecting a card.

Export the complete or filtered organogram to PDF/PNG and provide a print-friendly view.

## 4.2 Information on Each Position Card

| Field | Example | Rule |
| --- | --- | --- |
| Position title | Project Manager | Always displayed |
| Employee | Hareem Rehan | Display 'Vacant' if unassigned |
| Department | Client Delivery | Controls grouping/color |
| Organizational level | Level 9 | System-calculated |
| Job grade | L6 | Maintained by HR |
| Direct reports | 4 | System-calculated |

# 5. Organizational Level and Job Grade

The application should keep organizational level and job grade separate because they answer different questions.

| Concept | Meaning | How it is maintained |
| --- | --- | --- |
| Organizational Level | Reporting depth from the root/CEO position | Calculated automatically from the primary reporting chain |
| Job Grade/Band | Seniority, compensation band or internal career level (for example L4-L7) | Selected and maintained by HR according to company policy |

Calculation rule: Root position = Level 1. Every child position = its parent position's level + 1. If a branch is moved, the selected position and all positions below it are recalculated automatically.

Department headings and visual grouping labels will not count as levels. Vacant positions will retain their organizational level. If secondary or dotted-line reporting is introduced, only the primary reporting relationship will determine the level.

# 6. Recommended MVP Scope

| Included in MVP | Proposed for a later phase |
| --- | --- |
| Secure login and role-based access | HRMS integration and single sign-on enhancements |
| Department, position and employee management | Visual drag-and-drop reporting changes |
| Primary reporting hierarchy | Secondary/dotted-line reporting |
| Automatic level calculation | Future-state organization planning and version comparison |
| Expandable/collapsible organogram | Multi-step approval workflow |
| Search, filters and vacant positions | Advanced workforce analytics |
| CSV import and validation | Automated synchronization with external systems |
| PDF/PNG export and audit history | Custom dashboards for leadership |

# 7. Roles and Access

| Role | Recommended access |
| --- | --- |
| Super Admin | Full system configuration, user management and controlled overrides |
| HR Admin | Create and update departments, positions, employees, vacancies and reporting lines |
| HR Viewer | Read-only access to detailed HR organogram information |
| Employee Viewer | Read-only access to an approved/public version of the organogram |

Final access rules must be confirmed with HR and Information Security, particularly for employee contact details, job grades, vacancies and confidential future positions.

# 8. Required Source Data

Before development and migration, the existing structure should be converted into a verified Excel/CSV file. Each position must have a unique code so the system can build the hierarchy reliably.

| Required field | Example | Mandatory? |
| --- | --- | --- |
| Position Code | POS-001 | Yes |
| Position Title | Project Manager | Yes |
| Department | Client Delivery | Yes |
| Reports To Position Code | POS-000 | Except root |
| Employee Code | EMP-101 | If filled |
| Employee Name | Hareem Rehan | If filled |
| Job Grade | L6 | Subject to HR policy |
| Location | Karachi | Optional |
| Position Status | Filled / Vacant / Planned | Yes |

# 9. Key Business Rules for Confirmation

A position and an employee are separate records.

A position remains available when its employee exits or transfers.

Every active position has one primary reporting position, except the root position.

Circular reporting and self-reporting relationships are prohibited.

A position may be marked Filled, Vacant, Planned or Inactive.

Changing a manager recalculates the organizational level of the complete subordinate branch.

Job grade is maintained by HR and is not derived from chart depth.

All structural changes are recorded in an audit log.

# 10. Initial Validation and Controls

Prevent duplicate position and employee codes.

Prevent one active employee from being assigned to multiple primary positions unless HR approves this use case.

Prevent reporting cycles and positions reporting to themselves.

Validate missing managers, invalid departments and duplicate assignments during CSV import.

Show row-level import errors and require preview/confirmation before data is saved.

Maintain an audit trail containing the user, action, date/time, old value and new value.

# 11. Proposed Delivery Approach

| Phase | Focus | Output |
| --- | --- | --- |
| 1. Discovery | Confirm HR rules, access, data fields and exceptions | Approved requirements and data template |
| 2. Foundation | Database, authentication, roles and audit framework | Secure application base |
| 3. HR Management | Department, position and employee modules | Maintainable organizational records |
| 4. Organogram | Automatic layout, expansion, search and filters | Interactive organization view |
| 5. Migration | CSV import, validation and current-data loading | Verified company structure |
| 6. QA and UAT | Functional, security, performance and HR acceptance testing | Production-ready release |

A detailed estimate and delivery timeline should be prepared only after the discovery meeting and confirmation of the number of positions, reporting exceptions, integrations and access requirements.

# 12. Expected Benefits

HR ownership of routine organizational updates without developer dependency.

Faster and more accurate reflection of employee and structural changes.

A single, controlled source of truth for departments, positions and reporting lines.

Visibility of vacant and planned positions alongside filled roles.

Reduced recurring subscription and manual redesign effort.

Improved auditability, access control and consistency across exported organization views.

# 13. Risks and Considerations

| Risk / consideration | Proposed response |
| --- | --- |
| Current data may be incomplete or inconsistent | Complete HR verification before migration |
| Different teams may interpret levels differently | Separate calculated organizational level from HR job grade |
| Large charts may become difficult to navigate | Use branch expansion, search, filtering, zoom and lazy rendering |
| Sensitive information may be exposed | Apply role-based access and define approved employee-view fields |
| Complex matrix reporting may increase scope | Confirm primary versus dotted-line reporting and phase advanced cases |

# 14. Decisions Required from HR

Confirm whether the structure will be position-based as recommended.

Confirm the authoritative source of departments, positions, employees and job grades.

Confirm which fields are confidential and which can be viewed by all employees.

Confirm the required position statuses and whether planned positions should be displayed.

Confirm whether secondary/dotted-line reporting is required in the first release.

Confirm whether one employee may hold more than one position.

Confirm whether employee photographs and contact details should appear on the chart.

Nominate an HR product owner and data-validation contact for the project.

# 15. First Meeting Discussion Guide

The following questions should be used to validate the proposed solution and capture exceptions before the requirements are finalized.

| Topic | Question for HR |
| --- | --- |
| Structure ownership | Who owns and approves changes to departments, positions and reporting lines? |
| Source of truth | Where is the current employee, position and reporting data maintained? |
| Position model | Should approved vacant and planned positions remain visible in the chart? |
| Reporting | Are there dotted-line, matrix or temporary reporting relationships? |
| Multiple assignments | Can one employee hold multiple roles or acting assignments? |
| Levels and grades | What job-grade framework is currently used, and who maintains it? |
| Visibility | Which employee and position details may be viewed company-wide? |
| Access | Which HR roles may create, edit, approve or only view information? |
| Updates | How frequently does the structure change, and is approval required before publishing? |
| Imports | Is bulk Excel/CSV upload required for initial migration and ongoing changes? |
| Exports | Which export formats and page sizes are required for leadership or board use? |
| Integration | Is integration with an HRMS, Active Directory or single sign-on required now or later? |
| History | Does HR need to view past organizational structures by effective date? |
| Scale | How many active, vacant and planned positions must the application support? |

# 16. Proposed Meeting Outcome

At the end of the meeting, the team should aim to agree on:

The core business problem and solution direction.

The position-based data model and level-calculation rule.

The MVP features and items deferred to a later phase.

The HR owner responsible for requirements and data validation.

The source-data template and target date for HR to provide verified data.

The next step for wireframes, technical architecture and effort estimation.

# 17. Meeting Notes and Agreed Actions

| Decision / Action | Owner | Target Date | Status |
| --- | --- | --- | --- |

# 18. Recommended Next Step

Next step: Conduct a 45-60 minute HR discovery session, confirm the business rules and access model, and obtain a verified Excel/CSV extract of the current organizational structure. Following confirmation, prepare wireframes, technical architecture and a phased delivery estimate.